# SoulfulJourney: Christian Hernandez

This project idea stems from video game development, and it involves the use of artificial intelligence. The goal of this project is to develop a 2D RPG-oriented video game that features storylines that keep the game's replayability exciting and fresh, thanks to the help of AI. Think of this game as an evolving story where the player's choices greatly impact the ending of the game. The goal for each playthrough is for the story to be completely different and to demonstrate a butterfly effect of “what could’ve happened” if the player had taken a certain route.

## Objectives:

## Learning the fundamentals of game development.

- Learning how to integrate AI with projects.

- Develop a plan that has steps and follows the software

engineering techniques.

- Set in a medieval theme.

Features:

- Using AI dialog for NPC characters and reactions.

- Branching storylines(butterfly effect).

- Ability to save a story to replay later.

- Random twist and turn events that will test the player.

- Difficulty slider.

Tech:

Game Engine - C#         AI model - Python-based model

Backend - Python/ C#     Testing - PyTest

Version Control - GitHub

Timeline:

- First 2 weeks: Research/planning and basic developments

- Weeks 3-4: Core game mechanic features, building AI, and testing

- Weeks 5-6: continue testing, fixing any bugs, and polishing. AI story development + RE (Random Events)

- Weeks 7-8: More testing(closed groups of people play and give feedback) UI polish

- Tweeks and presentation prep

Challenges/ Risks:

- Storyline randomness: With AI helping the story grow with the choices of the player, the possibilities are endless. Parameters should be in place to lay the foundation for the main plot of the game.

- Optimization for a variety of devices

- Balancing time and constraints (getting too ambitious)

- There must be a boundary on the AI characters, like suggesting that real-world things are forbidden

Criteria:

- Does the game run smoothly and provide a complete experience, from start to finish? The use of AI for NPCs/ dialog will make the playthrough personal for the player.

- AI implementation: Is AI implemented efficiently, and does it add more to the player's experience

- Code Quality: How well is it documented? How well are the tests?

- How creative and engaging is the game?